# Accelerator Selection

Tech Spec

- Product Spec

- Estimation Worksheet (done in current document itself)

- Review Date: YYYY-MM-DD

- Start Date: YYYY-MM-DD

Summary	1

Requirements	1

Across all phases	1

Phase 1 — Inference, manual selection (Immediate goal)	2

Phase 2 — Finetuning, manual selection (Immediate goal)	2

Phase 3 — Inventory automation (Future goal)	2

Phase 4 — Model-aware accelerator type placement (Future goal)	3

Non-goals	3

Architecture	3

Milestones (Epics)	5

M1 – Accelerator selection - Manual mode	5

Breakdown Summary	5

Engineering Checklist	8

Release Checklist	8

References	8

Appendix	8

Engineering Details	8

Phase 1 — Inference, manual selection	9

The AcceleratorClass CRD	9

Field on ModelClass and ModelDeployment	10

Resolver + adapter stamping	10

Conditions and error surface (Phase 1)	10

Testing strategy	10

Phase 2 — Finetuning manual selection	10

Future scope	10

Phase 3 — Inventory automation	10

(a) Discovery	10

(b) Capacity	10

Status additions (additive — no API break)	10

Phase 4 — Model-aware auto / intelligent scheduler	10

Model analysis tool	10

API additions (siblings — no reshape)	10

"auto" rebinding	10

Scheduler upgrade (gated)	10

Open questions tracked for the implementation plan	10

Where things live	10

# Summary

RackAI workloads request N number of GPUs and the Kubernetes scheduler picks up any node which satisfies this request. Additionally, certain workloads can run only on GPUs of certain size and vRAM capacity. As clusters grow heterogeneous (H100 + A100 + L40s in the same GPU cluster), users will need to direct workloads to the accelerator type that fits their model.

RackAI should enable users to

- schedule workloads on accelerator types of their preference

- avoid scheduling them on incompatible accelerator types.

The work involved here could be split into phases with the progression leading to the scheduling becoming smarter and assisting the user with the accelerator selection during deployment.

# Requirements

## Across all phases

| # | Requirement |
| --- | --- |
| R1 | Configuration introduced in every phase should be compatible with pre-existing model deployments of that phase. |
| R2 | Selection of accelerators is always optional during deployment. If not specified, it should be a fallback to today’s behavior. |
| R3a | Failure to schedule a workload satisfying the accelerator selection criteria should result in a failure message to the user. |
| R3b | User cannot request a combination of AMD/NVIDIA accelerators during inference or fine-tuning deployment |

## Phase 1 — Inference, manual selection (Immediate goal)

Support accelerator selection during deployment of inference workloads. The accelerator selection is completely user driven.

| # | Requirement |
| --- | --- |
| R4 | RackAI exposes an inventory of accelerator types currently available in the cluster. |
| R5 | Users can specify a specific GPU type by name when deploying a model for inference. |
| R6 | RackAI translates that choice into placement, so the workload lands on matching hardware. |
| R7 | Users get clear status when the user chooses the accelerator type that is unknown. |

## Phase 2 — Finetuning, manual selection (Immediate goal)

Support accelerator selection when triggering fine tuning jobs. The accelerator selection is completely user driven.

| # | Requirement |
| --- | --- |
| R8 | Users can specify accelerator type by name when deploying a model for training. |
| R9 | Fine-tuning reuses the same inventory and selection mechanism as inference. |
| R10 | Failure to satisfy the accelerator selection results in a failure of the fine-tuning job with an appropriate message to the user. |

## Phase 3 — Inventory automation (Future goal)

RackAI maintains an inventory of the accelerator types and its capacity automatically.

| # | Requirement |
| --- | --- |
| FR1 | RackAI automatically discovers available accelerator types from the cluster when they are added/removed from the GPU cluster |
| FR2 | Maintain live capacity for each accelerator type (how many exist, how many are in use) at each user account level |
| FR3 | Administrators can view the inventory and its capacity. |

## Phase 4 — Model-aware accelerator type placement (Future goal)

Based on the current state of the inventory, the product can guide users and select accelerator types that can fit the model.

| # | Requirement |
| --- | --- |
| FR4 | RackAI recommends the best-fitting accelerator types for it based on the model selected. |
| FR5 | User has the ability to delegate accelerator selection to the product using “auto” mode or specify an accelerator from the list of accelerators that can support the model. |

## Non-goals

- Replacing the Kubernetes scheduler with a smarter GPU centric scheduler (liek Kai/Volcano) in the initial phases (Phase 1 & Phase 2)

- The workload deployment process is not capacity-aware in the initial phases — pods stay Pending with a failure message in status(in the pod's status.conditions).

- The Model Catalog stays agnostic of accelerator type in the initial phases

# Architecture

Above describes the Phase 1 and Phase 2 experience; the later phases are summarised under Future scope.

RackAI clusters increasingly contain a mix of GPU hardware — for example, top-of-the-line H100 cards alongside older A100s and smaller L40s. Today, when someone deploys an AI model, the system places it on whatever GPU happens to be free, with no way to say "this model needs a specific accelerator type of a GPU". This design fixes that.

The core idea is a named inventory of GPU types called AcceleratorClass which is a new k8s CustomResource. Administrators maintain a list of the GPU types available in the cluster under as AcceleratorClass resources with friendly names such as h100-80gb or a100-40gb which are created as a part of setting up the RackAI product on a k8s cluster as a post-install step for the rackai helm chart where (for now) a cluster administrator will create these resources using kubectl- this will be automated in Phase 3.

When deploying or fine-tuning a model, a user simply provides the acceleratorClass name in the ModelDeployment spec. The platform then references the provided AcceleratorClass object and copies over the technical placement rules contained in the specified AcceleratorClass object into the Kserve’s InferenceService manifest, so that the workload is placed on a node with the desired GPU— the user never has to deal with those details.

Choosing is always optional. If a user doesn't pick a GPU type (or explicitly writes "auto"), everything works exactly as it does today: the workload runs on any available GPU.

In a later phase (see Future goals), we could introduce an "auto" accelerator selection option — the platform analyzes the model and picks the best-fitting GPU on the user's behalf.

The work rolls out in phases — see the Phase roadmap above. This document covers the first two: users pick a GPU type for inference (Phase 1), then for fine-tuning jobs (Phase 2). Later phases add automatic discovery and, eventually, platform-chosen selection (Future scope).

Two guarantees hold throughout. First, nothing written in the first 2 phases ever needs rewriting — a configuration that works on day one keeps working unchanged through every later phase. Second, if a requested GPU type has no free machines, the workload waits with a clear, human-readable status explaining why, rather than failing mysteriously or being silently moved to different hardware.

N.B.: Phases 3 and 4 are not immediate deliverables — see Future scope. They represent the long-term end goal.

# Milestones (Epics)

## M1 – Accelerator selection - Manual mode

Jira (Epic): https://rackspace.atlassian.net/browse/RACKAI-185

The goal of this milestone is to satisfy requirements R1 to R10 above.

### Breakdown Summary

Must Have

Nice To Have / Stretch Goal

| Item | For Requirement | Jira | Estimate |
| --- | --- | --- | --- |
| SPIKE: Explore options for GPU aware scheduling | R6, R9 | RACKAI-201 | 3d |
| Design: Accelerator Class CRD | R1, R4, R5, R8, R3b | RACKAI-200 | 2d |
| Inference, manual accelerator selection | R1, R2, R3a, R5, R6, R7 | RACKAI-186 | 3d |
| Finetuning, manual accelerator selection | R1, R2, R3a, R8, R9, R10 | RACKAI-187 | 2d |
| Add RBAC for AcceleratorClass related operations for users | R4, R5, R9 | RACKAI-217 | 1d |
| UI: Add accelerator class selection to UI for ModelDeployments and Finetuning Job | R3a, R4, R7, R8, R10 | RACKAI-202 | 3d |
| Update RackAI setup docs on manually bootstrapping the accelerator CRs | R4 | RACKAI-231 | 0.5d |

### Engineering Checklist

- TBD

### Release Checklist

- Admin user can manually add accelerator class types into the RackAI platform. Users can only read these accelerator class.

- Users have the following options during model deployment

  - Select a specific accelerator type for the model. Model deploys on the selected accelerator type.

  - Leave the accelerator type unspecified and it defaults to current product behavior.

- Users can select the accelerator type when triggering a fine tuning job.

## References

# Appendix

## Engineering Details

The following sections detail the engineering level details for the Accelerator selection design and is a technical document.

### Phase 1 — Inference, manual selection

#### The AcceleratorClass CRD

Cluster-scoped, admin-managed inventory entry for one SKU. Lives on the inner apiserver (rackai-apiserver) alongside the other RackAI CRDs — admins reach it through the same kubectl / rackaictl flow as Organization. The controller reads it via mgr.GetClient().

// api/v1alpha1/acceleratorclass_types.go

// AcceleratorClass is a cluster-scoped, admin-managed inventory entry for
// one accelerator SKU available somewhere in the outer cluster. ModelClass
// and ModelDeployment reference it by name via spec.acceleratorClass.
type AcceleratorClassSpec struct {
    // NodeSelectorTerms is OR'd into the predictor pod's required nodeAffinity.
    // The discovery loop (P3) populates this with a single matchExpression on
    // nvidia.com/gpu.product (or equivalent vendor label) for auto-created
    // entries; admins can hand-write richer terms (e.g., gate to a tainted pool,
    // or match multiple labels for a "any-hopper" virtual SKU).
    // +required
    // +kubebuilder:validation:MinItems=1
    NodeSelectorTerms []corev1.NodeSelectorTerm `json:"nodeSelectorTerms"`

    // Tolerations are added verbatim to the predictor pod spec.
    // +optional
    Tolerations []corev1.Toleration `json:"tolerations,omitempty"`

    // Capabilities is opaque metadata about this SKU. Populated by the
    // discovery loop in P3 from sibling node labels; unused by the P1
    // scheduler. P4's model-aware auto reads it to compute fit.
    // +optional
    Capabilities *AcceleratorCapabilities `json:"capabilities,omitempty"`

    // +optional
    // +kubebuilder:validation:MaxLength=128
    DisplayName string `json:"displayName,omitempty"`
    // +optional
    // +kubebuilder:validation:MaxLength=1024
    Description string `json:"description,omitempty"`
}

type AcceleratorCapabilities struct {
    // Vendor: "nvidia", "amd", "intel". Free string, no enum (vendor list grows).
    Vendor string `json:"vendor,omitempty"`
    // Family: "hopper", "ampere", "ada-lovelace", ...
    Family string `json:"family,omitempty"`
    // MemoryPerDevice in canonical resource.Quantity form (e.g., "80Gi").
    MemoryPerDevice *resource.Quantity `json:"memoryPerDevice,omitempty"`
    // ResourceName is the device-plugin resource key for this accelerator,
    // e.g. "nvidia.com/gpu", "amd.com/gpu", "habana.ai/gaudi". Defaults to
    // "nvidia.com/gpu" when omitted in P1.
    ResourceName string `json:"resourceName,omitempty"`
}

type AcceleratorClassStatus struct {
    ObservedGeneration int64 `json:"observedGeneration,omitempty"`
    // P1 surfaces only "Ready" (Validated / InvalidSelector).
    // P3 will add "Discovered" plus capacity reasons (NoMatchingNodes).
    Conditions []metav1.Condition `json:"conditions,omitempty"`
    // P3 additions, reserved here so the type doesn't break:
    // Nodes int32, AllocatableDevices int32, UsedDevices int32,
    // DiscoveredFromLabel string.
}

Kubebuilder markers follow the existing Organization pattern:

// +kubebuilder:resource:scope=Cluster,path=acceleratorclasses,shortName=ac;accel,categories=rackai
// +kubebuilder:subresource:status
// +kubebuilder:printcolumn:name="Vendor",type=string,JSONPath=`.spec.capabilities.vendor`
// +kubebuilder:printcolumn:name="Memory",type=string,JSONPath=`.spec.capabilities.memoryPerDevice`
// +kubebuilder:printcolumn:name="Age",type=date,JSONPath=`.metadata.creationTimestamp`

Design choices:

- NodeSelectorTerms []corev1.NodeSelectorTerm rather than nodeSelector map[string]string so admins can curate richer rules without changing the API later. The discovery loop only ever generates a single equality term.

- Capabilities is an optional field in P1 even though it is written to by the discovery loop in P3 and will be consumed in P4.

- ResourceName lives inside Capabilities (property of the hardware, not the scheduling rule). P1 defaults to nvidia.com/gpu when omitted.

- No provider enum (NVIDIA/AMD/Intel) at the spec level — honors design principle P2 (role-based, not vendor-coupled discriminators).

- Reserved name "auto" — a CEL validation rule on metadata.name (self != "auto") rejects an AcceleratorClass named “auto”. This is also reinforced by a runtime guard in the function Resolve so a CR slipping past validation still surfaces the right error.

#### Field on ModelClass and ModelDeployment

Both specs grow a single string field.

// AcceleratorClass references the AcceleratorClass to schedule predictor
// pods onto. When set, the controller stamps the class's nodeSelectorTerms
// into the predictor's required nodeAffinity and adds its tolerations to
// the pod spec. When unset or set to the literal "auto", no node affinity
// is added — the predictor lands on any node satisfying the resource
// request (Phase 1 "auto").
// +optional
// +kubebuilder:example="h100-80gb"
AcceleratorClass string `json:"acceleratorClass,omitempty"`

Merge truth table (effective value used by the resolver):

| ModelClass | ModelDeployment | Effective | Result |
| --- | --- | --- | --- |
| "" | "" | "" | No affinity(auto). |
| "h100-80gb" | "" | "h100-80gb" | Inherits class. |
| any | "a100-40gb" | "a100-40gb" | Deployment overrides. |
| any | "auto" (sentinel) | "" | Explicit opt-out from class default; no affinity. |

A constant api/v1alpha1.AcceleratorClassAuto = "auto" carries the sentinel. The CRD validation ensures no real AcceleratorClass can be named auto, so the sentinel and the lookup space don't collide.

#### Resolver + adapter stamping

Resolver — pkg/scope/modeldeployment_resolve.go:

name := EffectiveAcceleratorClassName(class.Spec.AcceleratorClass,
                                       deployment.Spec.AcceleratorClass)
if name != "" {
    var ac v1alpha1.AcceleratorClass
    if err := mgrClient.Get(ctx, client.ObjectKey{Name: name}, &ac); err != nil {
        if apierrors.IsNotFound(err) {
            return nil, fmt.Errorf("%w: %q", ErrAcceleratorClassNotFound, name)
        }
        return nil, err
    }
    resolved.AcceleratorClass = &ac
}

ResolvedDeployment grows one field:

// AcceleratorClass is nil when the effective selector is "" (auto).
AcceleratorClass *v1alpha1.AcceleratorClass

New error variables to be introduced:

var (
    ErrAcceleratorClassNotFound     = errors.New("acceleratorClass not found")
    ErrAcceleratorClassInvalid      = errors.New("acceleratorClass nodeSelectorTerms invalid")
    ErrAcceleratorClassReservedName = errors.New("acceleratorClass name 'auto' is reserved")
)

Adapter helper — internal/runtime/adapter.go:

// acceleratorPodAffinityAndTolerations returns the nodeAffinity terms and
// tolerations to stamp onto the predictor pod. Both are zero-valued when
// resolved.AcceleratorClass is nil (auto), and adapters skip the stamp.
func acceleratorPodAffinityAndTolerations(resolved *scope.ResolvedDeployment,
) ([]corev1.NodeSelectorTerm, []corev1.Toleration) {
    if resolved.AcceleratorClass == nil {
        return nil, nil
    }
    return resolved.AcceleratorClass.Spec.NodeSelectorTerms,
           resolved.AcceleratorClass.Spec.Tolerations
}

Lives next to resourcesFromSpec — same shape (pure, no I/O), same role (translate a resolved CRD field into pod-spec fragments). When the planned buildPredictorBase refactor (TODO M3 in adapter.go) lands, this is a one-liner inside it.

Stamping in each adapter (vllm, nim, optimized_nim_vllm):

terms, tols := acceleratorPodAffinityAndTolerations(resolved)
if len(terms) > 0 {
    predictor.Affinity = &corev1.Affinity{
        NodeAffinity: &corev1.NodeAffinity{
            RequiredDuringSchedulingIgnoredDuringExecution: &corev1.NodeSelector{
                NodeSelectorTerms: terms,
            },
        },
    }
}
predictor.Tolerations = tols

Why required, not preferred: if the user asked for H100s, they want H100s. Required-during-scheduling means the pod stays Pending and the Condition surface (below) explains why. Preferred (best-effort) is a P4 concern that depends on capacity data.

Why whole-replace, not merge: KServe's PredictorSpec.Affinity is overwritten on each apply, on the same principle as resourcesFromSpec. If a user hand-edits the InferenceService to add custom affinity, it's drift and KServe reconciles back to ours. The covered case is "platform-owned"; richer affinity belongs in a curated AcceleratorClass.

Watch fan-out: a new field indexer ModelDeploymentByAcceleratorClassField = "spec.acceleratorClass". A new Watches(&v1alpha1.AcceleratorClass{}, …) line in modeldeployment_controller.go::SetupWithManager re-reconciles every referencing deployment when admin edits the SKU's tolerations or nodeSelectorTerms. Same pattern as the existing Secret → RegistryCredential → ModelDeployment chain.

#### Conditions and error surface (Phase 1)

No new Condition types — we reuse Available on ModelDeployment with new Reason values.

| Reason | Status | When | Message hint |
| --- | --- | --- | --- |
| AcceleratorClassNotFound | False | Spec references a name with no matching CR | acceleratorClass "h100-80gb" does not exist on the cluster |
| AcceleratorClassInvalid | False | CR exists but nodeSelectorTerms fails parse / has empty terms | acceleratorClass "h100-80gb" has no valid node selector terms |
| AcceleratorPending | Unknown | Pod scheduled but Pending due to no matching node | no nodes match acceleratorClass "h100-80gb"; check capacity |

The first two come from Resolve failing, through the existing reasonForError translation in modeldeployment_controller.go.

The third needs detection: KServe propagates the predictor pod's PodScheduled=False with reason Unschedulable to the InferenceService status. The ModelDeployment reconciler — which already maps InferenceService readiness into Available — extends to recognize the affinity-failure shape and translate it into AcceleratorPending.

On the AcceleratorClass itself:

| Condition | Status | Reason | When |
| --- | --- | --- | --- |
| Ready | True | Validated | Spec parses; ≥1 selector term present |
| Ready | False | InvalidSelector | nodeSelectorTerms reject |
| Ready | False | NoMatchingNodes | (P3-populated) zero nodes match — set by the discovery/capacity reconciler |

P1 writes the first two. NoMatchingNodes lights up in P3.

Not surfaced in P1:

- "You asked for X but Y has more capacity" — P4 advisor.

- Automatic fallback when capacity is short — required-not-preferred (above) means the pod stays Pending with a clear Reason.

- Pre-flight rejection at apply time for a SKU with zero matching nodes — without P3's node watcher, we can't tell, and we don't want admission-time API calls against the outer apiserver.

#### Testing strategy

| Layer | What |
| --- | --- |
| Resolver unit | pkg/scope/modeldeployment_resolve_test.go — exhaustive merge truth-table cases (both unset, class only, deployment override, "auto" opt-out, missing CR, reserved name). Uses existing fake-client pattern. |
| Adapter unit | New internal/runtime/accelerator_test.go for acceleratorPodAffinityAndTolerations. One added case in each of vllm_test.go / nim_test.go / optimized_nim_vllm_test.go asserting affinity + tolerations on the built InferenceService when resolved.AcceleratorClass is set, and absence when nil. |
| Controller envtest | internal/controller/modeldeployment_controller_test.go — happy path, override, "auto" opt-out, not-found, watch-fan-out (edit AC, re-reconcile of MD), reserved-name rejection. Uses existing suite_test.go harness. |
| CRD validation | api/v1alpha1/acceleratorclass_types_test.go — nodeSelectorTerms minItems, DNS-1123 name, reserved "auto" name. |
| e2e | One scenario in test/e2e/e2e_test.go: label a test-cluster node with a synthetic nvidia.com/gpu.product, apply matching AcceleratorClass, deploy, assert the predictor pod lands on the labeled node. The only test that exercises the real K8s scheduler against the stamped affinity. |

Deliberately not tested in P1: capacity-aware behavior (P3+), auto-discovery from real GFD labels (P3), multi-vendor (no stubs beyond the type accommodating it), KServe storage-initializer interaction with affinity (unchanged KServe behavior).

### Phase 2 — Finetuning manual selection

API addition: acceleratorClass field on FineTuningJobSpec, identical godoc and "auto" sentinel as the inference fields. No merge — FineTuningJob is a leaf resource (no FineTuningClass equivalent).

Stamping: the existing finetuningjob_controller.go constructs batch/v1.Job objects for the training (and evaluator) phases. Both phases get the same affinity/tolerations stamped onto Job.Spec.Template.Spec. The lookup goes through the same pkg/scope helper introduced in P1 — one code path reads the inventory.

Open question deferred to that phase: does the validator phase (CPU-only today) get its own SKU, or stay GPU-agnostic? Current lean — validator stays GPU-agnostic, only training and evaluator respect the field. Confirmed at P2 start.

## Future scope

The phases below are not immediate deliverables. This document is scoped to Phase 1 and Phase 2; the following phases capture the longer-term arc and are recorded here for context.

### Phase 3 — Inventory automation

One new reconciler in internal/controller/acceleratorclass_controller.go. Watches Node on the outer apiserver. Two responsibilities on one informer.

#### (a) Discovery

- For each node with a recognized vendor label (nvidia.com/gpu.product in P3; AMD/Habana adapters later as functions in internal/discovery/{nvidia,amd}.go), compute a SKU slug. The NVIDIA mapping table is small, explicit, easy to extend.

- Ensure-create an AcceleratorClass on the inner apiserver with that slug. Stamp label rackai.rackspace.com/managed-by: discovery. Populate spec.capabilities from sibling node labels (nvidia.com/gpu.memory, nvidia.com/gpu.family, etc.).

- An existing AcceleratorClass with the same name and without the managed-by label → leave alone. Admin override wins.

- Last node of a SKU disappears → set status.nodes: 0, leave the CR in place. Deletion is an admin decision; deleting would invalidate every ModelDeployment referencing it.

#### (b) Capacity

- Same informer rebuilds a per-SKU view on every Node add/update/delete: Nodes, AllocatableDevices (sum of status.allocatable["nvidia.com/gpu"]), UsedDevices (sum from a cached pod informer).

- Writes to AcceleratorClass.Status only. Spec untouched after discovery's initial create.

#### Status additions (additive — no API break)

type AcceleratorClassStatus struct {
    ObservedGeneration int64
    Conditions []metav1.Condition
    Nodes int32              // count of nodes matching the selector
    AllocatableDevices int32 // sum across matching nodes
    UsedDevices int32        // sum of currently-scheduled GPU requests
    DiscoveredFromLabel string // populated when managed-by=discovery, "" otherwise
}

CLI: rackaictl accelerator list — table of SKU, Vendor, Memory, Nodes, Used/Allocatable. Thin wrapper over kubectl get.

Cross-apiserver wiring: AcceleratorClass lives on the inner apiserver (admin surface alongside the RackAI CRDs). Nodes live on the outer apiserver. The new reconciler joins the existing dual-client pattern — watch outer, write inner. Same wiring as RegistryCredentialReconciler's mirror.

### Phase 4 — Model-aware auto / intelligent scheduler

The phase where "auto" stops meaning "no constraint" and starts meaning "the platform decides."

#### Model analysis tool

- New internal/modelanalysis/ package. Inputs: Model.spec (parameterCount, precision, quantization, modelFamily) + a small fit table.

- Output: ranked list of AcceleratorClass names whose spec.capabilities satisfies the model's requirements at the requested replica count.

- Populates Model.status.recommendedAccelerators []string. Re-reconciles when Model spec changes OR when an AcceleratorClass's capabilities change (new SKU discovered).

#### API additions (siblings — no reshape)

// AcceleratorClassFallback is an ordered preference list consulted when
// the primary AcceleratorClass has no capacity. Each skipped entry
// transitions through a "PendingCapacity" Condition before falling through.
// +optional
AcceleratorClassFallback []string `json:"acceleratorClassFallback,omitempty"`

#### "auto" rebinding

When acceleratorClass: "auto" (or unset), the resolver now consults Model.status.recommendedAccelerators and binds to the first one with capacity. If none have capacity, the pod stays Pending with a Condition listing recommendations and where capacity is short.

#### Scheduler upgrade (gated)

Kai or Volcano enters only if P4 surfaces a real need — gang scheduling for multi-pod inference (TP/PP), queue fairness on an over-subscribed SKU. The API doesn't change; the scheduler plugin reads the same nodeAffinity we already stamp, plus a new optional schedulingPolicy sibling. Decision gets its own brainstorm in P4.

Backward compatibility preserved: a Phase 1 user who wrote acceleratorClass: h100-80gb keeps that exact behavior in P4. New behaviors apply only when the user opts in (sets fallback) or opts out of explicit choice (uses "auto").

## Open questions tracked for the implementation plan

- Validation mechanism for the reserved "auto" name and the nodeSelectorTerms non-empty constraint. P1 uses CEL on the CRD (+kubebuilder:validation:XValidation for name, +kubebuilder:validation:MinItems=1 for the list) plus a runtime guard in Resolve. No new admission webhook — the codebase explicitly defers webhooks until enough cross-field rules accumulate to justify one (per docs/architecture/overview.md "Deferred").

- Bootstrap catalog: the 59-entry catalog leaves acceleratorClass unset in P1, matching the existing pattern of leaving modelPullCredential unset. Adding recommendations is a non-blocking follow-up PR once Phase 1 ships.

- Validator phase SKU in P2 — current lean is validator stays GPU-agnostic; confirm at P2 start.

- Capacity accounting in P3 — pod-informer vs. node-allocatable-minus-allocated. Defer to the P3 plan.

## Where things live

| Concern | File |
| --- | --- |
| CRD types | api/v1alpha1/acceleratorclass_types.go |
| Field on ModelClass | api/v1alpha1/modelclass_types.go |
| Field on ModelDeployment | api/v1alpha1/modeldeployment_types.go |
| Sentinel errors + resolver field | pkg/scope/modeldeployment_resolve.go |
| Adapter helper | internal/runtime/adapter.go (next to resourcesFromSpec) |
| Adapter stamping | internal/runtime/{vllm,nim,optimized_nim_vllm}.go |
| Watch fan-out | internal/controller/modeldeployment_controller.go + indexers.go |
| CRD manifests (generated) | config/crd/bases/rackai.rackspace.com_acceleratorclasses.yaml |
| Discovery (P3) | internal/controller/acceleratorclass_controller.go, internal/discovery/nvidia.go |